## Slide 1
CLIENT ONBOARDING PLAN
EliseAI Pricing Evaluation Product
Reusable Template for Initial Ingestion & Ongoing Client Management
Prepared for EliseAI • March 2026
4
Phases
8–12
Weeks to Cadence
6
Core KPIs
3
Review Cadences

## Slide 2
ONBOARDING PHILOSOPHY
67% of proptech implementations fail to deliver expected ROI. With 33–36% annual staff turnover in multifamily, every process must survive personnel changes. Our onboarding is designed around two principles:
Speed to Value
Compress time-to-first-insight, not just time-to-data-connection. A PMS feed means nothing until the operator sees their first actionable diagnosis. Target: first automated pricing recommendation within 8 weeks.
Survive Turnover
Every decision is logged in an append-only audit trail. Every threshold has documented reasoning. Every training module is re-deliverable. When a team member leaves, the platform's institutional knowledge stays.
Your Business Plan Is the Configuration Layer
Most pricing tools apply uniform thresholds. We ingest your investment thesis — stabilized, value-add, lease-up, repositioning — and translate it into a calibrated configuration. Same data, different strategy, different diagnosis. Your business plan shapes what "good" means, not a vendor default.

## Slide 3
IMPLEMENTATION TIMELINE
Four phases from kickoff to full operational cadence
W0
W1
W2
W4
W5
W8
W12
Phase 1:
Discovery
Phase 2:
Data & Validation
Phase 3:
Config & Go-Live
Phase 4:
Ongoing Mgmt
Strategy
ingested
Data
validated
First
diagnostic
Go-live
Full
cadence
+1–2 wks if building amenity values
Phase 1
Week 1
AI strategy ingestion
Preference capture
Config template selection
Phase 2
Weeks 2–4
Amenity value exercise
PMS integration
Data validation
Reconciliation
Phase 3
Weeks 5–8
Threshold calibration
Comp set curation
First diagnostic run
Role-based training
Phase 4
Weeks 9+
Weekly action review
Monthly calibration
Quarterly strategy
ROI measurement

## Slide 4
PHASE 1: AI STRATEGY INGESTION
Your business plan becomes your pricing configuration
1
Upload Business Plan
Client provides investment thesis, hold period, renovation pipeline, target returns, market positioning. Can be a formal IC memo or structured conversation.
2
AI Extracts Parameters
System parses strategy for: target occupancy, risk tolerance, renovation timeline, submarket context, asset direction (stabilized, value-add, lease-up, disposition).
3
Generate Config with Reasoning
AI recommends threshold configuration with rationale per section. Client reviews, adjusts, and activates. Every threshold traces to a business plan input.
Example Output
"We set crisis_below at 0.78 instead of 0.82 because your business plan indicates a value-add strategy with planned 15% unit downtime for renovations. Your submarket occupancy of 88% provides context — you're underperforming the market by 10pts, but 4pts are explained by renovation downtime."

## Slide 5
YOUR STRATEGY SHAPES THE DIAGNOSIS
Same data, same engine — different strategy, different result
Stabilized REIT
94% submarket occupancy • Conservative posture
crisis_below = 0.82
B1 at 79% occupancy fires:
OCCUPANCY_CRISIS
12 flags • 2 CRITICAL
Immediate price cut recommended
SAME
DATA
Value-Add Fund
18-month renovation • 85% submarket occupancy
crisis_below = 0.72
Same B1 at 79% occupancy fires:
OCCUPANCY_BELOW_ACTION
Fewer flags • Lower severity
Monitor and experiment, not emergency action
Your business plan is the configuration layer — not an afterthought. The same engine adapts to stabilized, value-add, lease-up, or repositioning strategies.

## Slide 6
PHASE 2: DATA REQUIREMENTS
Required (Blocks Go-Live)
Rent roll export (unit ID, status, current rent, lease dates, unit type)
Unit attributes (bed/bath, sqft, floor level, amenities)
Asking rents for all available units
Historical lease transactions (90+ days preferred)
Recommended (Enhances Diagnosis)
Comp set (3–5 comparable properties, public asking rents)
Traffic/lead data (tours, applications, conversion rates)
Concession history (type, duration, net effective impact)
Renewal history (offers sent, accepted, declined)
Optional (Future Enrichment)
Maintenance/work order data by unit
Resident satisfaction scores
Marketing spend by channel
Website traffic by floor plan
All competitor data is limited to publicly available asking rents. We never ingest or store nonpublic competitor data (effective rents, occupancy, concessions).

## Slide 7
AMENITY VALUE DECOMPOSITION
Predicted Rent = Base Rent + Amenity Premium. Without unit-level amenity values, we can price unit types in aggregate but not individual units.
PATH A: Client Has Amenity Values
+0 days
Ingest existing amenity schedule. Validate against rent roll — do premiums + base = predicted? Flag anomalies. Proceed directly to data validation.
PATH B: Building Amenity Values
+5–10 days
Walk through the property unit by unit. Assign premiums for each differentiating attribute. Build a unit-level amenity matrix. Critical for individual unit pricing accuracy.
Common Amenity Premiums
Attribute | Typical Premium
Floor level (per floor above ground) | $15 – $80/mo
View (pool vs. parking lot) | $50 – $150/mo
In-unit washer/dryer | $200 – $400/mo
Renovated finishes vs. classic | $75 – $200/mo
Patio / balcony | $25 – $75/mo
EV charging access | ~15% premium
Why This Matters
Incorrect amenity configurations are consistently the lowest-hanging revenue fruit. After hundreds of audits, this exercise has never failed to unlock thousands of dollars in previously untapped revenue.
For 500+ unit portfolios, we recommend a phased approach — start with highest-vacancy properties.

## Slide 8
PMS INTEGRATION: BIDIRECTIONAL DATA FLOW
Client PMS
Yardi • Entrata
RealPage • AppFolio
MRI • ResMan
EliseAI
Pricing Engine
Metrics → Flags
→ Diagnosis
→ Action Plan
Operator Workflow
Review recommendations
Approve / override
Pricing pushed to PMS
INBOUND
OUTBOUND
PUSH TO PMS
Inbound: PMS → EliseAI
Unit inventory and status (vacant, occupied, on-notice, down)
Current lease data (rent, term, start/end, renewal status)
Unit attributes (bed/bath, sqft, floor, amenities)
Traffic and leasing activity (leads, tours, applications)
Historical lease transactions
Outbound: EliseAI → PMS
Recommended asking rents by unit
Recommended renewal offers
Concession recommendations
Lease term guidance
All outbound data flows as recommendations — operator approves before anything changes in the PMS. Auto-accept is never the default.

## Slide 9
DATA INGESTION & VALIDATION
Every aggregate must tie — no exceptions
1
Schema Mapping
Map client's PMS field names to platform schema. Normalize unit types, statuses, date formats.
2
Automated Validation
Unit counts match rent roll. Rents within expected ranges. No orphan records. Lease date integrity.
3
Reconciliation
Computed aggregates vs. client's known numbers. Occupancy, asking rents, exposure — every number must match.
4
Data Quality Scorecard
Presented to client. Score > 85% → proceed. Score < 85% → remediation plan before configuration.
Validation Targets
Clean, validated data within 5 business days of first PMS export
round_half_up() convention applied everywhere — matches standard financial rounding, not Python's banker's rounding
Every percentage, average, and aggregate must reconcile between the platform and the client's source data
Target: clean, validated data within 5 business days of first export. Remediation plan issued if data quality score falls below 85%.

## Slide 10
PHASE 3: CONFIGURATION & CALIBRATION
1
Threshold Configuration
Apply config template from strategy ingestion. Walk client through each category: occupancy, exposure, pricing spread, revenue, concession, renewal, lease-term, experiments. Show preview diagnosis with current data.
2
Comp Set Curation
AI suggests comparable properties based on submarket, class, vintage, unit mix. Client reviews and confirms selections. Public asking rents only — never effective rents, occupancy, or concessions from competitors.
3
First Diagnostic Run
Run full engine on live data. Review results with client. If diagnosis doesn't match client intuition, adjust thresholds with documented reasoning. This calibration is the bridge between data and strategy.
Every threshold adjustment is logged with reasoning in the audit trail. Config versions are preserved — you can always compare current vs. prior configurations.

## Slide 11
PHASE 3: TRAINING & GO-LIVE
Asset Managers / VPs
60 min
Dashboard interpretation
Config strategy alignment
Experiment approval workflow
Regional Managers
90 min + follow-up
Diagnostic review process
Action plan execution
Flag triage and escalation
Site Teams
45 min
Daily pricing worksheet
Experiment monitoring
Data hygiene practices
Go-Live Checklist
Data validated and reconciled
PMS bidirectional feed confirmed
Config thresholds activated
Training sessions complete (all roles)
First diagnostic reviewed with client
Escalation contacts documented
Designed for Turnover
All training materials are re-deliverable. When staff turns over (33–36% annually in multifamily), any team member can re-onboard from documentation.
Short-form, role-based modules (under 15 minutes each) drive higher completion than comprehensive courses.

## Slide 12
PHASE 4: ONGOING CLIENT MANAGEMENT
Three cadences that maintain pricing discipline
Weekly
Pricing action review (flags generated, actions taken, overrides logged)
Automated digest email with KPI snapshot
15-minute check-in if needed
Monthly
Performance review meeting (KPIs vs. targets)
Config threshold calibration (max 10% adjustment per cycle)
Comp set refresh and validation
Quarterly
Strategic review (investment thesis alignment, portfolio patterns)
Config template reassessment (has strategy changed?)
ROI analysis with causal measurement methodology
Monthly Calibration Ground Rules
Maximum 10% threshold change per calibration cycle — prevents overreaction to short-term noise
Minimum 3 data points required before any threshold adjustment — no changes based on a single observation
Operator approval required for every change — the system recommends, the client decides
All adjustments logged with reasoning in the audit trail — full history of why thresholds evolved

## Slide 13
PERFORMANCE METRICS: LEADING INDICATORS
Early signals that the platform is driving adoption and behavior change
>70%
Recommendation
Acceptance Rate
Within 60 days of go-live
Target
<5d
Time to First
Pricing Action
Business days post go-live
Target
>60%
Flag-to-Action
Conversion
Are flags generating responses?
Target
<15%
Config Override
Frequency
High = recalibrate, not a failure
Watch
>95%
Data Freshness
Score
Is the PMS feed current?
Target
Leading indicators are measured from Week 8 (go-live). If acceptance rate falls below 50%, trigger re-training and config review.

## Slide 14
PERFORMANCE METRICS: LAGGING INDICATORS
Outcomes that prove the platform is delivering value
%
Occupancy Change
30 / 60 / 90 day post-implementation vs. baseline
$
Revenue Per Available Unit
RevPAU trend — the single most comprehensive revenue metric
d
Days on Market
DOM change by unit type — are units leasing faster?
Δ
Loss-to-Lease Capture
Are renewals narrowing the gap between in-place and market rent?
$
Vacancy Cost Reduction
Total dollar savings from faster fills and fewer vacant days
✓
Experiment Win Rate
Are MAB experiments producing actionable, revenue-positive signals?
Causal measurement preferred over before-after comparisons. We use synthetic control methodology where possible to isolate platform impact from market trends.

## Slide 15
RISK MITIGATION & ESCALATION
HIGH
Data Decay
Trigger: PMS feed breaks or comp data goes stale
Automated data quality alerts. Fallback to last-known-good dataset. Escalation to client IT contact within 24 hours.
MEDIUM
Adoption Stall
Trigger: Site teams stop engaging with recommendations
Weekly adoption scorecard monitors action rates. Re-training trigger activated at <50% flag-to-action rate. "Tech champion" peer support program.
MEDIUM
Turnover Disruption
Trigger: Key contact leaves mid-implementation or during ongoing management
All decisions documented in append-only audit log. Re-onboarding playbook available. Backup "tech champion" designated at go-live.
LOW
Strategy Drift
Trigger: Investment thesis changes but config thresholds remain static
Quarterly strategic review catches drift. Config template reassessment included in review cadence. AI re-ingestion of updated business plan.
Every recommendation, override, and configuration change is stored in an append-only audit log — ensuring continuity regardless of personnel changes.

## Slide 16
FROM DATA TO DECISIONS
IN 8 WEEKS
The goal is not just to connect data — it's to change how your team makes pricing decisions. Your business plan becomes the configuration. Your strategy shapes every recommendation. Your team stays empowered, not replaced.
Discovery First
Strategy before
software
Validate Everything
Every number
must tie
Train for Turnover
Built to survive
33% annual churn
Measure Causally
Prove impact,
don't just claim it